## Slide 1: Agenda: CTO Meeting
26-11-2020

## Slide 2: Agenda
Opening remarks
  Feedback SEM board – Albert
Notes 9-11-2020
Actions
Chairman of the Board – Volunteer Jannes
Feedback & questions from organizations – CTO’s
Walkthrough Architecture – Clifton
  Events, Webhooks, Security, API’s
Acceptance phase 1 – Marcel, Clifton
  Steerco decisions phase 1
  Decisions & Answers Preparation Meeting
TAB subjects during POC - All

## Slide 3: Actions
Contact Thijs Willems for participation TAB (Malmberg)
  Albert
Contact Dirk Jan Timmer for participation TAB (Topicus)
  Albert
Prepare formalization (acceptance) of the first phase for next TAB meeting
  Clifton/Marcel
Retrieve feedback and questions from within organisations (regarding pilot)
  Edwin, Clifton, Jannes
Determine TAB subjects
  All
Plan next CTO meetings in advance
  Marcel, DONE

## Slide 4: Notes 9-11-2020
Purpose Technical Advisory Board
  Problem solving
  Advice
  Formalizing & making decisions
  Escalation channel
  Guidance
Mandate
  Give technical advice to steering committee and if necessary bring it to the SEM Board
Scope:
  Technical solutions/issues (not on resourcing, planning)
Question:
  Who is the chairman of TAB?
Actions:
  Contact Thijs Willems for participation TAB (Malmberg) - Albert
  Contact Dirk Jan Timmer for participation TAB (Topicus) - Albert
  Prepare formalization (acceptance) of the first phase for next TAB meeting – Clifton/Marcel
  Retrieve feedback and questions from within organisations (regarding pilot) – Edwin, Clifton, Jannes
  Determine TAB subjects – All
  Plan next CTO meetings in advance - Marcel