## Slide 1: Agenda: CTO Meeting
09-11-2020

## Slide 2: Agenda
Introductory round – All
Introduction Technical Advisory Board (TAB) - Albert
  Frequency
    2 – 3 times before Christmas
    2 times January - February
  Role & Purpose
    Primary: Technical advice Pilot
      Technical framework (starting points)
        Oauth, Events, Webhooks, REST
    Secondary: Technical advice Program Start School Year
  Additional members TAB
Actions & next steps
  Retrieve feedback and questions from within organisations – CTO’s
  Determine subjects TAB – CTO’s

## Slide 3: Notes 9-11-2020
Purpose Technical Advisory Board
  Problem solving
  Advice
  Formalizing & making decisions
  Escalation channel
  Guidance
Mandate
  Give technical advice to steering committee and if necessary bring it to the SEM Board
Scope:
  Technical solutions/issues (not on resourcing, planning)
Question:
  Who is the chairman of TAB
Actions:
  Contact Thijs Willems for participation TAB (Malmberg) - Albert
  Contact Dirk Jan Timmer for participation TAB (Topicus) - Albert
  Prepare formalization (acceptance) of the first phase for next TAB meeting – Clifton/Marcel
  Retrieve feedback and questions from within organisations (regarding pilot) – Edwin, Clifton, Jannes
  Determine TAB subjects – All
  Plan next CTO meetings in advance - Marcel